**High-Level Risk Assessment**

| **Risk** | **Impact** | **Likelihood** | **Mitigation Strategy** |
| --- | --- | --- | --- |
| **Integration Delays** | High | Medium | Conduct early technical feasibility studies; build schedule buffers; allocate skilled integration specialists |
| **Data Privacy Breach** | High | Low | Implement strong encryption, regular security audits, strict access controls, and compliance monitoring |
| **User Adoption Resistance** | Medium | Medium | Develop comprehensive training and awareness campaigns; gather user feedback; iterative improvements |
| **Budget Overruns** | High | Low | Detailed budgeting with contingency reserves; frequent financial reviews and approvals |
| **Technology Failures / Outages** | High | Low | Deploy robust, scalable infrastructure; implement disaster recovery and failover plans |
| **Vendor Delays** | Medium | Medium | Establish clear contracts with penalties; monitor vendor progress regularly; have backup vendor options |